**<<Team Minigreen Status Report Week 3>>**

**Project Summary**

Research on a proper software platform for the wireframe completed. The wireframe and storyboard portion of the project are complete, with appropriate explanations and links.

**Team Members – (Hours Worked on Project)**

Aaron Hebert – 4 hours on gantt chart. 1 hour on Django documentation

Stephen Lawson – 2.5 hours on wireframe. 1 hour on rough draft of database ERD.

Ben Waters ~ 4 hours on the machine learning research, 4 hours on the wireframes

**Completed Tasks from Last Week – (Task Owner)**

Completed the wireframes and storyboard.

**Planned Time**  **Actual Time**  **Remaining Hours in Budget**

Aaron Hebert - Planned - 8 hours Actual – 5 hours Remaing - 38

Ben Waters - Planned - 6 hours Actual – 8 hours Remaining – 38 hours

Stephen Lawson – Planned – 5 hours Actual – 3.5 hours Remaining – 38 hours

**Planned Tasks for Next Week – (Task Owner)**

Planned tasks include getting

Aaron – Finish Gantt chart, Upload files to wiki and organize it, assist with ERD

Benjamin - Continue working on machine learning, work on wiki and it’s styling

Stephen - Organize mid-term presentation, continue working on database ERD

**Project Risks – (High, Medium, Low)**

Project Risks include not getting a coherent database structure together by the due date.

**Overdue Tasks**

None

**Issues**

Difficulty planning over other classes at times.

**Follow-up Actions – (Responsible Person)**

None