**<<Team Minigreen Status Report Week 5>>**

**Project Summary**

Presentation put together with the appropriate information included. ERD created and gone through several versions. Continuing research of project resources.

**Team Members – (Hours Worked on Project)**

Aaron Hebert – 6 hours Gantt Chart, 1 hour for wiki development

Stephen Lawson – 3 hours research & hands on with machine learning, 1 hour on presentation, half hour on ERD

Ben Waters ~ 4 hours on django review, 3 hours on presentation, 1 hour on ERD

**Completed Tasks from Last Week – (Task Owner)**

Completed – Midterm presentation, Wiki updates, ERD model, Gantt Chart

**Planned Time**  **Actual Time**  **Remaining Hours in Budget**

Planned Actual Remaining

Aaron Hebert - 6 hours 7 hours 35 hours

Ben Waters - 6 hours 8 hours 35 hours

Stephen Lawson – 5 hours 4.5 hours 35 hours

**Planned Tasks for Next Week – (Task Owner)**

Planned tasks include getting

Aaron – Continue Gantt chart to final term, SCRUM on feedback from Presentation

Benjamin – Activity Diagrams, Machine learning review, django review

Stephen – Activity diagrams

**Project Risks – (High, Medium, Low)**

Project Risks include not getting a coherent database structure together by the due date.

**Overdue Tasks**

None

**Issues**

Midterm week makes things more of a time-crunch.

**Follow-up Actions – (Responsible Person)**

None