**<<Team Minigreen Status Report Week 6>>**

**Project Summary**

Activity Diagram v1 is complete. We later modified it to v2.

**Team Members – (Hours Worked on Project)**

Aaron Hebert – 1 Hour on Activity Diagram, 2 Hours on learning Django

Stephen Lawson – 1 hour activity Activity Diagram, 2 hours on machine learning

Ben Waters ~ 1.5 hours on activity diagram, 2 hours on erd with mongo, 3 hours on machine learning

**Completed Tasks from Last Week – (Task Owner)**

Activity Diagram is done. Team meeting times are set.

**Planned Time**  **Actual Time**  **Remaining Hours in Budget**

Planned Actual Remaining

Aaron Hebert - 6 Hours 3 Hours 29 Hours

Ben Waters - 4 hours 6 hours 29 hours

Stephen Lawson – 5 hours 3 hours 29 hours

**Planned Tasks for Next Week – (Task Owner)**

Planned tasks include getting

Aaron – Continue Gantt Chart. SCRUM about midterm feedback.

Benjamin – Class diagrams, machine learning research

Stephen – Class diagrams, django training

**Project Risks – (High, Medium, Low)**

Risk of not knowing the django infrastructure well enough by development time.

Mitigation – spend more time researching, look up tutorials online.

**Overdue Tasks**

None

**Issues**

None

**Follow-up Actions – (Responsible Person)**

None